**Weekly scrum 1 - Sprint 1 - Group 10**

Group 10

Members:

20125060 – Đinh Mỹ Kỳ

20125124 – Nguyễn Minh Uyên

20125031 – Phạm Việt Hoàng

20125102 – Trương Nhật Minh

**Weekly scrum 1**

=========== 2/11, Sprint 1 ===============

*Team members present:*

Đinh Mỹ Kỳ

Nguyễn Minh Uyên

Trương Nhật Minh

Phạm Việt Hoàng

*Team members absent:*

None

**Status reports:**

* Đinh Mỹ Kỳ
  + Completed tasks
    - Present the sketch of product UI design to the team
    - Divide tasks for front end developers (Đinh Mỹ Kỳ and Nguyễn Minh Uyên)
    - Study web’s front end development
  + To-do Tasks
    - Complete and fix some parts of UI design
    - Front end: home screen, search book, view book details, borrow book

○ Issues/Obstacles

* + - Some parts of UI design doesn’t fit the software features completely
* Nguyễn Minh Uyên
  + Completed task
    - Study web’s front end development
  + To-do Tasks
    - Front end: share book, view cart, Q&A, Log in/ Sign up

○ Issues/Obstacles

* + - None
* Trương Nhật Minh
  + Completed task
    - Study web’s back end development
  + To-do Tasks
    - Divide tasks between back end developers (Trương Nhật Minh and Phạm Việt Hoàng)
    - Back end development for project
    - Find dataset of books for the project

○ Issues/Obstacles

* + - None
* Phạm Việt Hoàng
  + Completed task
    - Study web’s back end development
  + To-do Tasks
    - Divide tasks between back end developers (Trương Nhật Minh and Phạm Việt Hoàng)
    - Back end Development for project
    - Find dataset of books for the project

○ Issues/Obstacles

* + - None

Actions (if any)

***Summary of the meeting***

Divide tasks between members and project manager (Đinh Mỹ Kỳ) presents the sketch of UI design.