**Weekly scrum 2 - Sprint 1 - Group 10**

Group 10

Members:

20125060 – Đinh Mỹ Kỳ

20125124 – Nguyễn Minh Uyên

20125031 – Phạm Việt Hoàng

20125102 – Trương Nhật Minh

**Weekly scrum 2**

=========== 9/11, Sprint 1 ===============

*Team members present:*

Đinh Mỹ Kỳ

Nguyễn Minh Uyên

Trương Nhật Minh

*Team members absent:*

Phạm Việt Hoàng (got sick, but already communicate with team on the meeting’s topic)

**Status reports:**

* Đinh Mỹ Kỳ
  + Completed tasks
    - Prepare for section 2 (Positioning) of vision document, 4.3.2 (Risk Management) of software plan document.
    - Study web’s front end development
    - Assign tasks of front end and backend for the next week
  + To-do Tasks
    - Divide tasks for members to complete vision and software plan document
    - Write vision and software plan document
    - Do Front end of home screen first

○ Issues/Obstacles

* + - None
* Nguyễn Minh Uyên
  + Completed task
    - Study web’s front end development
  + To-do Tasks
    - Write vision and software plan document
    - Do Front end of Log in/Sign up first

○ Issues/Obstacles

* + - None
* Trương Nhật Minh
  + Completed task
    - Study web’s back end development
    - Define the first 2 important backend tasks: Minh will do Login/Signup, Hoàng will find data of books
  + To-do Tasks
    - Identify all the remaining tasks for backend
    - Write vision and software plan document
    - Do Backend Login/Signup first
    - Design database together with Hoàng

○ Issues/Obstacles

* + - None

Actions (if any)

***Summary of the meeting***

Discuss on section 2.1, 2.2, 3.1, 3.2 of the vision document. Assign tasks for front end, backend to complete first. Need to complete vision and software plan document together before deadline