**Weekly report sprint 1**

Group 10

Members:

20125060 – Đinh Mỹ Kỳ

20125124 – Nguyễn Minh Uyên

20125031 – Phạm Việt Hoàng

20125102 – Trương Nhật Minh

=========== 2/11, Sprint 1 ===============

Team members present:

Đinh Mỹ Kỳ

Nguyễn Minh Uyên

Trương Nhật Minh

Phạm Việt Hoàng

Team members absent:

None

Status reports:

* Đinh Mỹ Kỳ
  + Completed tasks
    - Present the UI design of the product to the team
    - Divide tasks for front end developers (Đinh Mỹ Kỳ and Nguyễn Minh Uyên)
    - Study web’s front end development
  + To-do Tasks
    - Front end: home screen, search book, view book details, borrow book
* Nguyễn Minh Uyên
  + Completed task
    - Study web’s front end development
  + To-do Tasks
    - Front end: share book, view cart, Q&A, Log in/ Sign up
* Trương Nhật Minh
  + Completed task
    - Study web’s back end development
  + To-do Tasks
    - Divide tasks between back end developers (Trương Nhật Minh and Phạm Việt Hoàng)
    - Back end development for project
    - Find dataset of books for the project
* Phạm Việt Hoàng
  + Completed task
    - Study web’s back end development
  + To-do Tasks
    - Divide tasks between back end developers (Trương Nhật Minh and Phạm Việt Hoàng)
    - Back end Development for project
    - Find dataset of books for the project

Actions (if any)

Summary of the meeting

Divide tasks between members and project manager (Đinh Mỹ Kỳ) presents her UI design.

=========== 9/11, Sprint 1 ===============

Team members present:

Đinh Mỹ Kỳ

Nguyễn Minh Uyên

Trương Nhật Minh

Team members absent:

Phạm Việt Hoàng (got sick, but already communicate with team on the meeting’s topic)

Status reports:

* Đinh Mỹ Kỳ
  + Completed tasks
    - Prepare for section 2 (Positioning) of vision document, 4.3.2 (Risk Management) of software plan document.
    - Study web’s front end development
    - Assign tasks of front end and backend for the next week
  + To-do Tasks
    - Divide tasks for members to complete vision and software plan document
    - Write vision and software plan document
    - Do Front end of home screen first
* Nguyễn Minh Uyên
  + Completed task
    - Study web’s front end development
  + To-do Tasks
    - Write vision and software plan document
    - Do Front end of Log in/Sign up first
* Trương Nhật Minh
  + Completed task
    - Study web’s back end development
    - Define the first 2 important backend tasks: Minh will do Login/Signup, Hoàng will find data of books
  + To-do Tasks
    - Identify all the remaining tasks for backend
    - Write vision and software plan document
    - Do Backend Login/Signup first
    - Design database together with Hoàng

Actions (if any)

Summary of the meeting

Discuss on section 2.1, 2.2, 3.1, 3.2 of vision document. Assign tasks for front end, backend to complete first. Need to complete vision and software plan document together before deadline