**Weekly Report**

**12/11/2022 – 26/11/2022**

Group ID: 10

Project Name: **OurBook+**

Prepared by: **Đinh Mỹ Kỳ, Nguyễn Minh Uyên**

Team members:

20125060 – **Đinh Mỹ Kỳ** *Team Lead, Project Manager, Business Analyst, UI/UX Designer, Developer, Tester*

20125124 – **Nguyễn Minh Uyên** *Business Analyst, Developer, Tester*

20125102 – **Trương Nhật Minh** *Developer, Tester, Database Designer*

20125031 – **Phạm Việt Hoàng** *Developer, Tester, Database Designer*

**12/11 → 19/11**

# **Achievements since last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date (dd/mm/yyyy)** | **Responsibility** | **%Complete** |
| 1 | UI design of the product | 5/11/2022 | Dinh My Ky | 100% |
| 2 | Divide tasks for front end developers | 5/11/2022 | Dinh My Ky | 100% |
| 3 | Study web’s front end development | 12/11/2022 | Dinh My Ky  Nguyen Minh Uyen | 50% |
| 4 | Study web’s back end development | 12/11/2022 | Truong Nhat Minh  Pham Viet Hoang | 50% |

# **Issues and impacts:**

1. UI design: need to modify a few more parts to fit the feature
2. Front end: need to study React.
3. Backend: need to study more to divide tasks between 2 backend developers

# **Next week's goals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date (dd/mm/yyyy)** | **Responsibility** |
| 1 | Study front end | 15/11/2022 | Dinh My Ky  Nguyen Minh Uyen |
| 2 | Front end: home screen | 19/11/2022 | Dinh My Ky |
| 3 | Front end: Login/Signup | 19/11/2022 | Nguyen Minh Uyen |
| 4 | Divide tasks between back end developers (Truong Nhat Minh and Pham Viet Hoang) | 15/11/2022 | Truong Nhat Minh  Pham Viet Hoang |
| 5 | Set up Back end development for project | 19/11/2022 | Truong Nhat Minh  Pham Viet Hoang |
| 6 | Find dataset of books for the project | 18/11/2022 | Truong Nhat Minh  Pham Viet Hoang |

# **19/11 – 26/11**

# **1. Achievements since last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Study front end | 15/11/2022 | Dinh My Ky  Nguyen Minh Uyen | 100 |
| 2 | Front end: home screen | 19/11/2022 | Dinh My Ky | 50% |
| 3 | Front end: Login/Signup | 19/11/2022 | Nguyen Minh Uyen | 50% |
| 4 | Divide tasks between back end developers (Truong Nhat Minh and Pham Viet Hoang) | 15/11/2022 | Truong Nhat Minh  Pham Viet Hoang | 100% |
| 6 | Find dataset of books for the project | 18/11/2022 | Truong Nhat Minh  Pham Viet Hoang | 50% |
|  |  |  |  |  |

# **2. Issues and impacts:**

1. Front end: still need to learn more, fix some bugs

2. Backend: need a clearer database design to design back end well

# **Next week's goals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
|  |  |  |  |
| 2 | Complete front end tasks | 29/11/2022 | Dinh My Ky  Nguyen Minh Uyen |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
| 2 | Do Backend Login/Signup first | 1/12/2022 | Truong Nhat Minh  Pham Viet Hoang |
|  |  |  |  |
| 8 | Design database | 29/11/2022 | Truong Nhat Minh  Pham Viet Hoang |