**Weekly scrum 1 - Sprint 2 - Group 10**

Group 10

Members:

20125060 – Đinh Mỹ Kỳ

20125124 – Nguyễn Minh Uyên

20125031 – Phạm Việt Hoàng

20125102 – Trương Nhật Minh

**Weekly scrum 1**

=========== 16/11, Sprint 1 ===============

*Team members present:*

Đinh Mỹ Kỳ

Nguyễn Minh Uyên

Trương Nhật Minh

Phạm Việt Hoàng

*Team members absent:*

None

**Status reports:**

* Đinh Mỹ Kỳ
  + Completed tasks
    - Created a detailed project schedule + Present to the group on the schedule to do tasks and keep up with deadlines.
    - Divide all tasks for backend
    - Front end: Home page (50%)
    - Use case diagram: use cases that are related to view book detail and borrow book (50%)
  + To-do Tasks
    - Do the remaining of home page front end
    - Use case diagram: use cases that are related to search book
    - Use case specification document for these use cases
    - Write weekly report

○ Issues/Obstacles

* + - Some bugs of layout homepage need to be fixed
* Nguyễn Minh Uyên
  + Completed task
    - Front end: Login (still have some layout errors)
    - Use case diagram: use cases that are related to view book and borrow book (50%)
  + To-do Tasks
    - Do the remaining of login front end + sign up front end
    - Use case diagram: use cases that are related to search book, view book detail
    - Use case specification document for these use cases
    - Write weekly report

○ Issues/Obstacles

* + - Some bugs of layout login need to be fixed
* Trương Nhật Minh
  + Completed task
    - Use case diagram: use cases that are related to view book and borrow book
    - Find dataset of books (50%)
    - Study backend
  + To-do Tasks
    - Add necessary information of books + edit dataset of books to fit the project
    - Use case diagram: related to admin
    - Use case specification document for these use cases
    - Study how to put these data to backend database + Identify backend role with Hoàng (who do which task)

○ Issues/Obstacles

* + - Find a way to add necessary book information to the dataset automatically.
* Phạm Việt Hoàng
  + Completed task
    - Use case diagram: use cases that are related to view book and borrow book
    - Design database of project (20%)
    - Study backend
  + To-do Tasks
    - Continue to design database so that the group can further design class diagram together based on this database design
    - Use case diagram: related to borrow book
    - Use case specification document for these use cases
    - Identify backend role with Minh (who do which task)

○ Issues/Obstacles

* + - None

Actions (if any)

***Summary of the meeting***

* Đinh Mỹ Kỳ present to the group on detailed schedule to do tasks and keep up with deadlines
* Complete some important parts of use case diagram
* Divide primary tasks (with high priority) for PA2
* Tasks for backend and database design.
* Need to complete parts of the use case diagram to discuss next week.