**Weekly scrum 2 - Sprint 2 - Group 10**

Group 10

Members:

20125060 – Đinh Mỹ Kỳ

20125124 – Nguyễn Minh Uyên

20125031 – Phạm Việt Hoàng

20125102 – Trương Nhật Minh

**Weekly scrum 2**

=========== 23/11, Sprint 1 ===============

*Team members present:*

Đinh Mỹ Kỳ

Nguyễn Minh Uyên

*Team members absent:*

Trương Nhật Minh

Phạm Việt Hoàng

**Status reports:**

* Đinh Mỹ Kỳ
  + Completed tasks
    - Front end Home page (80%)
    - Use case diagrams: use cases related to search book, borrow book, view cart, Q&A
  + To-do Tasks
    - Use case specification for these use cases
    - Fix errors of layout home page, add link to other features on home page (without viewing appointment feature)
    - Do front end search book
    - Write weekly report
* Nguyễn Minh Uyên
  + Completed task
    - Front end Login (80%)
    - Use case diagrams: use cases related to search book, borrow book, view cart, Q&A
  + To-do Tasks
    - Use case specification for these use cases
    - Fix errors of layout login + Do front end signup
    - Write weekly report

Actions (if any)

Summary of the meeting

* Đinh Mỹ Kỳ and Nguyễn Minh Uyên discuss and complete most parts of the use case diagram + discuss on front end parts.
* Need to complete use case diagram and use case specification document together before deadline