**Sprint 3 planning - Group 10**

Group 10

Members:

20125060 – Đinh Mỹ Kỳ

20125124 – Nguyễn Minh Uyên

20125031 – Phạm Việt Hoàng

20125102 – Trương Nhật Minh

Next sprint: Sprint 4 (11/12 -> 24/12)

| **Task** | **Member** | **Priority** |
| --- | --- | --- |
| Add class to class diagram | Hoàng, Minh | High |
| Front end for search book + Test | Kỳ | High |
| Front end for view book detail (book information, comment, rating) + Test | Kỳ | High |
| Front end for borrow book | Kỳ | High |
| Front end logout + Test | Uyên | High |
| Front end for share book + Test | Uyên | High |
| Front end for view cart + Test | Uyên | Medium |
| Fix Backend for login, signup | Minh | High |
| Modify dataset of books | Minh | High |
| Backend for view book detail (allow comments, load book detail)l | Minh | High |
| Backend for search book | Hoàng | High |
| Backend for API chat, call | Hoàng | High |
| Detailed database design | Hoàng | High |