**Weekly scrum 1 - Sprint 3 - Group 10**

Group 10

Members:

20125060 – Đinh Mỹ Kỳ

20125124 – Nguyễn Minh Uyên

20125031 – Phạm Việt Hoàng

20125102 – Trương Nhật Minh

**Weekly scrum 1**

=========== 1/12, Sprint 3 ===============

*Team members present:*

Đinh Mỹ Kỳ

Trương Nhật Minh

Phạm Việt Hoàng

*Team members absent:*

Nguyễn Minh Uyên

**Status reports:**

* Đinh Mỹ Kỳ
  + Completed tasks
    - Nearly complete front end task (home page)
    - Review code for login by Uyên
  + To-do Tasks
    - Prepare content to discuss about PA03
    - Fix use case diagram and use case specification
    - Do the remaining of architecture diagram
    - Write weekly report

○ Issues/Obstacles

* + - None
* Trương Nhật Minh
  + Completed task
    - Find data
  + To-do Tasks
    - Continue to design database
    - Do the remaining of architecture diagram
    - Continue to prepare book data according to needed information like author, genre, …
    - Backend for login, signup
    - Prepare content to discuss about PA03
    - Fix use case diagram and use case specification

○ Issues/Obstacles

* + - None
* Phạm Việt Hoàng
  + Completed task
    - Design part of the database
  + To-do Tasks
    - Continue to design database
    - Add use case view appointment and related use case to view appointment, add use case specification
    - Add backend code: Chat, call API
    - Prepare content to discuss about PA03
    - Fix use case diagram and use case specification

○ Issues/Obstacles

* + - None

Actions (if any)

***Summary of the meeting***

- Complete review code front end

- Discuss and divide tasks for PA3