**Weekly scrum 2 - Sprint 3 - Group 10**

Group 10

Members:

20125060 – Đinh Mỹ Kỳ

20125124 – Nguyễn Minh Uyên

20125031 – Phạm Việt Hoàng

20125102 – Trương Nhật Minh

**Weekly scrum 2**

=========== 10/12, Sprint 3 ===============

*Team members present:*

Đinh Mỹ Kỳ

Nguyễn Minh Uyên

*Team members absent:*

Trương Nhật Minh

Phạm Việt Hoàng

**Status report:**

* Đinh Mỹ Kỳ
  + Completed tasks
    - Front end: Home page
    - Write weekly report
    - Draw software architecture diagram and describe
    - Draw component of front end (50%)
    - Draw class diagram of front end’s components (50%)
    - Describe some of the main classes above
    - Fix use case diagram and use case specification
  + To-do Tasks
    - Do front end of search book + book information of view book detail
    - Do borrow book front end and test

○ Issues/Obstacles

* + - None
* Nguyễn Minh Uyên
  + Completed task
    - Front end: Login, Sign up
    - Write weekly report
    - Draw component of front end (50%)
    - Draw class diagram of front end’s components (50%)
    - Describe some of the main classes above
    - Fix use case diagram and use case specification
  + To-do Tasks
    - Do log out front end
    - Do front end for share book

○ Issues/Obstacles

* + - None

Actions (if any)

**Summary of the meeting:**

* Discuss class diagrams and components
* Create, share and contribute to class diagram and components together
* Complete architecture diagram.