**Sprint 4 planning - Group 10**

Group 10

Members:

20125060 – Đinh Mỹ Kỳ

20125124 – Nguyễn Minh Uyên

20125031 – Phạm Việt Hoàng

20125102 – Trương Nhật Minh

Next sprint: Sprint 5 (24/12 -> 7/1)

| **Task** | **Member** | **Priority** |
| --- | --- | --- |
| Write test plan, test cases | Kỳ, Uyên, Minh, Hoàng | High |
| Complete front end for search book + Test | Kỳ | High |
| Front end for view book detail (book information, comment, rating) + Test | Kỳ | High |
| Front end for borrow book | Kỳ | High |
| Front end logout + Test | Uyên | High |
| Front end for share book + Test | Uyên | High |
| Front end for view cart + Test | Uyên | Medium |
| **Detailed database design** | **Hoàng** | **High** |
| **Add information to dataset of books** (the current dataset doesn’t have all necessary information to view on front end) | **Minh** | **High** |
| Backend for login, signup + Test | Minh | High |
| Backend for view book detail (allow comments, load book detail) + Test | Minh | High |
| Backend for search book (book results) + Test | Hoàng | High |
| Backend for API chat, call + Test | Hoàng | High |