**Sprint 4 review - Group 10**

Group 10

Members:

20125060 – Đinh Mỹ Kỳ

20125124 – Nguyễn Minh Uyên

20125031 – Phạm Việt Hoàng

20125102 – Trương Nhật Minh

1. ***What went well***

* Update architecture diagram with more details
* Finalize UI + web features
* Complete UI prototype of features: homepage (with appointment), homepage (without appointment), ask for help (chat with admin), search book+view book, borrow book, call/chat with book lender, share book (printed book)
* Detailed deployment diagram

1. ***What to improve***

* Need a detailed database design that corresponds to software features
* Need a detailed dataset of books with all necessary information to view to the front end.
* Fix front end of some pages

1. ***Action items***

* Identify features and actions of those features + design database for such features
* Identify all necessary information for book dataset: book title, author, genre, cover photo, rating, main content
* Each member does code review + test plan + test cases