**Weekly scrum 1 - Sprint 4 - Group 10**

Group 10

Members:

20125060 – Đinh Mỹ Kỳ

20125124 – Nguyễn Minh Uyên

20125031 – Phạm Việt Hoàng

20125102 – Trương Nhật Minh

**Weekly scrum 1**

=========== 14/12, Sprint 4 ===============

*Team members present:*

Đinh Mỹ Kỳ

Nguyễn Minh Uyên

*Team members absent:*

Trương Nhật Minh

Phạm Việt Hoàng

**Status reports:**

* Đinh Mỹ Kỳ
  + Completed tasks
    - Prepare content for discussion of PA04
    - Front end: Search book (30%)
  + To-do Tasks

Draw and describe UI prototype using Figma:

* + - Homepage (no appointment) + Ask for help (user chat with admin)
    - Homepage (has appointment)
    - Search book + View book
    - Write weekly report

○ Issues/Obstacles

* + - None
* Nguyễn Minh Uyên
  + Completed tasks
    - Prepare content for discussion of PA04
  + To-do Tasks

Draw and describe UI prototype using Figma:

* + - Borrow book + Chat, call (book borrower - book lender)
    - Share book (printed book)
    - Write weekly report

○ Issues/Obstacles

* + - None

Actions (if any)

***Summary of the meeting***

- Discussion on UI prototype of PA4

- Divide the work