**Weekly scrum 2 - Sprint 4 - Group 10**

Group 10

Members:

20125060 – Đinh Mỹ Kỳ

20125124 – Nguyễn Minh Uyên

20125031 – Phạm Việt Hoàng

20125102 – Trương Nhật Minh

**Weekly scrum 2**

=========== 21/12, Sprint 4 ===============

*Team members present:*

Đinh Mỹ Kỳ

Nguyễn Minh Uyên

Trương Nhật Minh

Phạm Việt Hoàng

*Team members absent:*

None

**Status reports:**

* Đinh Mỹ Kỳ
  + Completed tasks
    - UI prototype + Describe: Homepage (no appointment) + Ask for help (user chat with admin)
    - UI prototype + Describe: Homepage (has appointment)
    - UI prototype + Describe: Search book + View book
    - Prepare for discussion of UI
  + To-do Tasks
    - Deployment diagram + Explain
    - Update architecture diagram
    - Write weekly report

○ Issues/Obstacles

* + - None
* Nguyễn Minh Uyên
  + Completed tasks
    - UI prototype + Describe: Borrow book + Chat, call (book borrower - book lender)
    - Prepare for discussion of UI
  + To-do Tasks
    - Deployment diagram + Explain
    - Draw and describe UI: Share book (printed book)
    - Write weekly report

○ Issues/Obstacles

* + - None
* Trương Nhật Minh
  + Completed tasks
    - Prepare for discussion of UI
  + To-do Tasks

Draw and describe UI prototype:

* + - View book detail (printed book)
    - View cart

Implementation view

Add explanation for logical view that wasn’t done in PA3

○ Issues/Obstacles

* + - None
* Phạm Việt Hoàng
  + Completed tasks
    - Prepare for discussion of UI
  + To-do Tasks

Draw and describe UI prototype:

* + - Q&A
    - Login
    - Signup

Implementation view

Complete tasks of PA3

○ Issues/Obstacles

* + - None

Actions (if any)

**Summary of the meeting:**

* Discuss on UI design of the team