**Sprint 5 planning - Group 10**

Group 10

Members:

20125060 – Đinh Mỹ Kỳ

20125124 – Nguyễn Minh Uyên

20125031 – Phạm Việt Hoàng

20125102 – Trương Nhật Minh

Next sprint: Sprint 6 (7/1 -> 14/1)

| **Task** | **Member** | **Priority** |
| --- | --- | --- |
| Prepare for PẠ6 test automation | Kỳ, Uyên, Minh, Hoàng | High |
| Prepare for final presentation | Kỳ, Uyên, Minh, Hoàng | High |
| Complete the remaining of front end task  (View book detail and borrow book is nearly complete) | Kỳ | High |
| Fix bug front end code of some pages | Kỳ | High |
| Test the completed front end pages | Kỳ | High |
| Complete the remaining of front end task  (update file format and do the remaining parts) | Uyên | High |
| Fix bug front end code of some pages | Uyên | High |
| Test the completed front end pages | Uyên | High |
| Complete back end task | Hoàng, Minh | High |
| Integrate all the code’s group | Hoàng, Minh | High |
| Update all sections that have not completed yet in previous PAs to submit in PA6 | Hoàng, Minh | High |